# EventForge – Demo 3 Sync Playbook (Team 14)

Purpose: Single source of truth to keep all members aligned. Shows who does what, in what order, and how we hand off work.

## 1) Team & Roles

Kiishi Haastrup — Full‑Stack Lead / Integrator (Backend owner, contracts, merges, E2E runbook)

Laura — Frontend & UML (React UI, routing, forms, class/sequence diagrams)

Kevin — API & Middleware (controllers, validation, error handling)

Soubermohame — Database Engineer (ERD, schema, seeds, optimization)

## 2) Global Timeline (Phases)

Phase 0: Repo & docs ready

Phase 1: Kickoff (roles, scope, Week‑1 goals)

Phase 2: Environment & skeletons (DB, API, React)

Phase 3: Core features (Auth → Events → Tickets → Payments)

Phase 4: Tests, polish, diagrams, README, report

Phase 5: Video, final package, submission

## 3) Dependency Map

Backend: DB → Auth → Events → Tickets → Payments

Frontend: Base → Auth UI → Events UI → Tickets UI → Payments UI

Docs/Video depend on stable end‑to‑end demo

## 4) RACI Matrix (Features)

| Feature/Workstream | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) | Definition of Done |
| --- | --- | --- | --- | --- | --- |
| Auth (API + JWT) | Kiishi | Kiishi | Kevin | Laura, Souber | register/login/me work; guards; tests green |
| Events API | Kevin | Kiishi | Souber | Laura | CRUD + validation + pagination; tests green |
| Tickets API | Kevin | Kiishi | Souber | Laura | book + my tickets; capacity check; tests green |
| Payments (mock) | Kiishi | Kiishi | Kevin | Laura | status PENDING→PAID/FAILED; tests; doc |
| React Auth UI | Laura | Kiishi | Kiishi | Kevin | login/register forms; guarded routes |
| React Events/Tickets UI | Laura | Kiishi | Kevin | Souber | lists/details/booking wired to API |
| Database (ERD+schema+seed) | Souber | Kiishi | Kevin | Laura | schema migrates; seeds load; indexes |
| Docs (UML/ERD/Arch) | Laura+Souber+Kiishi | Kiishi | Kevin | All | diagrams match code; change log |
| Report (Word/PDF) | All | Kiishi | All | All | 1200–1600 words; APA; screenshots |
| Video (10–15 min) | All | Kiishi | All | All | clear audio; E2E demo; roles stated |

## 5) Step‑by‑Step with Owners, Handoffs, and Evidence

### Phase 0 — Repo & Docs

Kiishi: create /backend, /frontend, /docs, README.md; push Team Plan + Execution Plan.

All: confirm clone works.

Evidence: repo structure visible; confirmation in Teams.

### Phase 1 — Kickoff (async allowed)

Kiishi: post agenda + plan. Members reply 'acknowledged'.

Lock scope: Auth, Events, Tickets, Payments.

Evidence: Teams recap with owners & due dates.

### Phase 2 — Environment & Skeletons

Souber (DB): ERD + schema + seeds → share .sql/migrations and connection settings.

Kevin (API): init controllers/routes for /auth, /events, /tickets, /payments; mock DB allowed.

Kiishi (Integration): .env, CORS, JSON, 404 + error handler; /api/ping; runbook in README.

Laura (Frontend): init React, router, pages: Login, Events, Tickets; Axios instance; guard shell.

Evidence: /api/ping=200; React boots; schema runs; seeds load.

### Phase 3 — Core Features (order enforced)

Auth API (Kiishi) → register/login/me + JWT + guards; share Postman/Swagger + test creds.

Auth UI (Laura) → forms + guarded routes using token.

Events API (Kevin) → list/detail/create/update + validation; consult Souber on indexes.

Events UI (Laura) → list/detail + organizer create/update wired to API.

Tickets API (Kevin) → book + /tickets/me; enforce capacity; consult Souber.

Tickets UI (Laura) → Book button + My Tickets page.

Payments (mock) API (Kiishi) → status PENDING→PAID/FAILED; wire to DB.

Payments UI (Laura) → Pay action; show status/alerts.

Evidence: screenshots and test outputs for each route and page.

### Phase 4 — Tests, Polish, Docs

Backend tests: Auth/Events/Tickets/Payments passing (Kevin + Kiishi).

Frontend tests: login, events render, protected routes (Laura).

Error/empty/loading states polished; consistent API error shape (Kiishi).

Diagrams updated: class/sequence (Laura), ERD (Souber), architecture (Kiishi).

README/runbook finalized; fresh-clone verification by one teammate.

Evidence: green test run; diagrams in /docs; README steps work on clean machine.

### Phase 5 — Video & Submission

Script bullets: Kiishi intro+arch; Laura UI; Kevin API; Souber DB; Kiishi close.

Record ≤15 min; show E2E: login → events → book → pay → my tickets.

Package ZIP with code, diagrams, README, report; include commit history link.

Evidence: LMS submission confirmation and video link in Teams.

## 6) Branching, PR, and Review Policy

Branches: frontend-laura, backend-kevin, db-souber, integration-kiishi.

PR titles: feat|fix|chore(scope): short description.

PR requires: run steps, screenshots or test results, and checklist ticked.

Kiishi merges to main after one reviewer approval or 24h with no objections.

## 7) Communication Cadence

Daily async update: [Date] Task → Result → Next.

Ping dependencies early; if blocked >12h, alert Kiishi; proceed with mocks when possible.

Share Postman/Swagger links whenever endpoints change.

Post screenshots for UI and SQL seed runs on completion.

## 8) Status Templates (copy/paste)

[YYYY‑MM‑DD] Task: <what you did> → Result: <evidence> → Next: <next action> → Blockers: <if any>

PR:
Scope: <feature>
Evidence: <tests/screens>
Run: <commands>
Notes: <breaking changes/none>

## 9) Risk & Fallback Rules

If schema is late: use local SQLite with same table names to continue API work.

If API is late: frontend uses mock JSON with the same contract until endpoints are live.

If UI is late: show Postman E2E for Demo 3 while UI catches up.

Always maintain a working E2E path, even if one layer is mocked.